# Meeting Minutes from: 6-17 5:30-5:45PM

# Attendance:

All present

# Last Meeting:

Shaman = UI designers

Builders = HR

Code refactoring done by Michael.

Video presentation needs to be done on Saturday main speaker will be Matt Hooker.

## Assignments:

Jimmy – Written help menu rules for players. –Not done yet

* Follow up with Bennet about accessing our bitbucket as he is no longer in bitbucket user groups

Jordan – UI refinement and start menu

Michael – refactoring input handler and game

Harrison – player stat tracking

Zack – resource node and working with Harrison on tasks.

Matt – Action phase user stories

# Decisions:

Meeting times change to 5PM.

Dev questions

Matt Hooker will be doing the demonstration on Saturday 6-20

## Assignments:

Jimmy – Written help menu rules for players.

Michael – phase 1 implementation

Harrison – resource container

Zack – resource node

# Next meeting:

6-18 5:00PM