# Meeting Minutes from: 6-18 5:00PM

# Attendance:

Jimmy Parker

Jordan Cavins

Michael Edwards

Zack Vickers

Harrison Pollitte

Matthew Hooker (L)

# Last Meeting:

Meeting times change to 5PM.

Dev questions

Matt Hooker will be doing the demonstration on Saturday 6-20

## Assignments:

Jimmy – Written help menu rules for players.

Michael – phase 1 implementation

Harrison – resource container

Zack – resource node

# Decisions:

Bitbucket features

Matt needs to keep vigilant on merges

Everyone needs to be doing pull requests from their own branches rather than merges.

Backend nodes working

Cards need to be finished

UpgradeNode needs to be finished

ReassignmentNode

# Assignments:

Button up what you all have done so far. Post what branch you have done and create pull request. When we are finished with that branch Matt Hooker will merge everything and then move into master before the video.

# Next meeting:

6-19 5PM