# Meeting Minutes from: 6-26 5PM

# Attendance:

Jimmy Parker

Harrison Pollitte

Michael Edwards

Jordan Cavins

Zack Vickers

Matthew Hooker

# Last Meeting:

Issues found with code 6-24.

Design decision whether to show the rolled dice for resources or no.

Test cases created so far.

## Assignments:

Test cases submitted by Matt and Jimmy. Will continue to work on these with Zack.

Jordan – Working on GUI for cards

Michael – Working on nodes

Harrison – Working on code

# Discussion:

Present issues in phasethree

Need to change the equation for funds

Budget needs to be 1-4, give additional funds each round. (ie if budget level =3, give funds+3 per round)

Funds needs to be initialized with 12 then add or subtract.

Reassignment node list box needing to be shown larger so that more devs can be read.

Merge Requests

Submitted phasethree pull request.

Implementation

Test cases

# Next meeting:

6-26 5PM